BUSINESS CASE & VALIDATION PROPOSAL

Azure Virtual Receptionist

Automated Speech-Driven Call Routing via Microsoft Teams & Azure

Prepared for:  Management Approval

Purpose:  Validation Environment Deployment Approval

Prepared by:  [Your Name / Team]

Date:  March 2026

Version:  1.0

Classification:  Internal

# 1. Executive Summary

This document presents a proposal to deploy an Azure-hosted Virtual Receptionist solution into our internal validation environment. The solution uses Microsoft Azure Communication Services (ACS), Azure AI Speech, and Microsoft Teams Direct Routing to automatically answer inbound phone calls, listen to a caller's spoken request, look up the appropriate staff member from our Azure AD directory, and transfer the call directly to that person's Microsoft Teams account — without any human operator involvement.

The proposed validation deployment will allow us to evaluate the solution's technical capabilities, call quality, staff directory accuracy, and operational cost before committing to a production rollout or offering it to external customers.

## Key Facts at a Glance

| Item | Detail |
| --- | --- |
| Solution name | Azure Virtual Receptionist |
| Core technology | Azure Communication Services + Azure AI Speech + Microsoft Teams |
| Call routing method | Caller speaks a name → fuzzy match → Teams Direct Routing transfer |
| Staff directory | Azure AD Security Group — managed by IT, no code changes required |
| Secrets management | Azure Key Vault + Managed Identity — no credentials in code |
| Deployment model | Fully within our Azure tenant — no external SaaS dependency |
| Validation duration | Recommended: 4–6 weeks |
| Estimated run cost | AUD $30–60/month for validation volumes (see Section 3) |
| Teams license needed | Microsoft Teams Phone Resource Account (free license) |
| Approval requested | Permission to deploy validation environment in Azure subscription |

# 2. Solution Overview

## How It Works — End to End

The diagram below shows the complete call flow from the moment an external caller dials through to being connected to a staff member's Teams client.

| Step | Description | Azure Service |
| --- | --- | --- |
| 1 | Caller dials the Teams phone number (PSTN) | Teams Direct Routing |
| 2 | ACS receives the inbound call and fires a webhook to the bot | Azure Communication Services |
| 3 | Bot answers and plays a TTS greeting: "Welcome to [Company]. Please say the name of the person you'd like to speak to." | ACS + Azure Neural TTS |
| 4 | Caller speaks a name (e.g. "Sarah Jones") | Azure AI Speech (STT) |
| 5 | Bot loads staff list from Azure AD Security Group via Graph API | Microsoft Graph API |
| 6 | Fuzzy match finds the closest name with >70% confidence | Python (rapidfuzz) |
| 7 | Bot says "Connecting you to Sarah Jones. Please hold." | ACS Neural TTS |
| 8 | Call is transferred directly to that staff member's Teams account | ACS Direct Routing transfer |
| 9 | If no match found, call transfers to default reception/operator | ACS fallback transfer |
| 10 | All call events, transcriptions, and outcomes logged | Azure App Insights |

## What Lives in Our Azure Tenant

Every component of this solution is deployed within our own Azure subscription. There is no external SaaS platform, no third-party vendor dependency, and no data leaves our tenant.

| Azure Resource | Purpose | Cost model |
| --- | --- | --- |
| Azure Communication Services | Receives inbound PSTN calls, handles call automation and transfer | Pay per minute |
| Azure Function App (Python) | Bot logic — webhook receiver, speech orchestration, transfer logic | Consumption (pay per execution) |
| Azure AI Speech | Speech-to-text transcription of caller's spoken name | Pay per minute of audio |
| Azure AD App Registration | Identity for Graph API access (client credentials flow) | Free |
| Azure AD Security Group | Staff directory — IT admin adds/removes members, no code changes | Free |
| Azure Key Vault | Secure storage for all secrets — accessed via Managed Identity | Near zero (~$0.01/month) |
| Azure Application Insights | Logging, monitoring, alerting for all call events | First 5GB/month free |
| Teams Resource Account | Phone number entry point in Teams Admin Center | Free license (MS Teams Phone Resource Account) |

## Staff Directory — Self-Managed via Azure AD Group

A key design principle is that the customer's IT team can fully manage who the receptionist can route calls to — without any involvement from the development team and without redeploying any code.

To add a new staff member: add them to the Azure AD Security Group "VirtualReceptionist-Staff"

To remove a leaver: remove them from the group — effective within 5 minutes

The bot loads group membership fresh on each call (5-minute cache) via Microsoft Graph API

No hardcoded phone numbers, no routing tables to maintain, no spreadsheets

# 3. Cost Analysis

ℹ  All pricing below is in USD from Microsoft's published rates as of early 2026. Actual AUD costs will vary with exchange rates. Prices billed in 6-second increments — no rounding to full minutes.

## Azure Service Pricing — Unit Rates

| Service | What is metered | Unit price (USD) | Source |
| --- | --- | --- | --- |
| ACS — Inbound PSTN leg | Per minute caller is connected to ACS | $0.0220 / min | Azure ACS Pricing |
| ACS — Direct Routing transfer | Per minute of the transferred call leg | $0.004 / min | Azure ACS Pricing |
| Azure AI Speech (STT) | Per minute of real-time audio transcribed | $0.017 / min | Azure Speech Pricing Jan 2026 |
| Azure Neural TTS | Per 1 million characters synthesised | $16.00 / 1M chars | Azure Speech Pricing |
| Azure Function App | Per execution + per GB-second of memory | Free tier: 1M exec + 400K GB-s/month free | Azure Functions Pricing |
| Azure Key Vault | Per 10,000 secret operations | $0.03 / 10K ops | Azure Key Vault Pricing |
| App Insights | Data ingestion | Free up to 5GB/month | Azure Monitor Pricing |
| ACS Resource | Resource existence fee | Free | Azure ACS Pricing |

## Validation Environment Cost Estimate

Assumptions for validation: 20 test calls/day × 22 working days = 440 calls/month. Average call: 45 seconds with bot (greeting + speech recognition), then 0 minutes transferred (validation — we will not always complete the full transfer). Conservative estimate includes some full end-to-end transfers.

| Cost item | Calculation | Est. USD/month | Est. AUD/month* |
| --- | --- | --- | --- |
| ACS inbound PSTN | 440 calls × 1 min avg × $0.022 | $9.68 | ~$15 |
| ACS transfer leg | 440 calls × 0.5 min avg × $0.004 | $0.88 | ~$1.50 |
| Azure AI Speech (STT) | 440 calls × 0.5 min avg × $0.017 | $3.74 | ~$6 |
| Azure Neural TTS | 440 calls × ~200 chars × $16/1M | $1.41 | ~$2 |
| Function App | Well within free tier (440 executions) | $0.00 | $0 |
| Key Vault | Negligible (<1,000 ops/month) | $0.01 | ~$0.02 |
| App Insights | Well within 5GB free tier | $0.00 | $0 |
| TOTAL |  | ~$15.72 | ~$25 |

*AUD estimate assumes USD/AUD rate of ~1.60. Actual rate varies.

⚠  Note: Validation cost is very low because call volumes are minimal and the Function App runs within the free tier. These figures are for internal testing only — see production estimates below.

## Production Cost Estimate — Small Business (200 calls/month)

| Cost item | Calculation | Est. USD/month |
| --- | --- | --- |
| ACS inbound PSTN | 200 × 1.5 min × $0.022 | $6.60 |
| ACS transfer leg | 200 × 3 min × $0.004 | $2.40 |
| Azure AI Speech (STT) | 200 × 0.5 min × $0.017 | $1.70 |
| Azure Neural TTS | 200 × 200 chars × $16/1M | $0.64 |
| Function App | Free tier | $0.00 |
| TOTAL |  | ~$11 |

## Production Cost Estimate — Medium Business (1,100 calls/month)

| Cost item | Calculation | Est. USD/month |
| --- | --- | --- |
| ACS inbound PSTN | 1,100 × 1.5 min × $0.022 | $36.30 |
| ACS transfer leg | 1,100 × 3 min × $0.004 | $13.20 |
| Azure AI Speech (STT) | 1,100 × 0.5 min × $0.017 | $9.35 |
| Azure Neural TTS | 1,100 × 200 chars × $16/1M | $3.52 |
| Function App | Exceeds free tier marginally | ~$1.00 |
| TOTAL |  | ~$63 |

ℹ  PSTN per-minute rates vary by country. The $0.022/min inbound rate above is the published US rate. Australian and UK rates are similar but should be verified against the Microsoft ACS PSTN rates CSV before quoting customers.

# 4. Validation Plan

The following plan describes what we propose to test during the validation period, success criteria, and the timeline.

## Validation Objectives

Confirm end-to-end call flow works: PSTN → ACS → Bot → Teams user

Validate Azure AI Speech accuracy for name recognition in our environment

Test fuzzy matching reliability across varied staff names and accents

Confirm Teams Resource Account ↔ ACS linkage via PowerShell (see Section 6)

Validate Key Vault + Managed Identity secret retrieval works without issues

Measure actual Azure costs against estimates in Section 3

Identify any gaps, latency issues, or edge cases before production

## Proposed Validation Scope

| Test Area | Test Cases | Success Criterion |
| --- | --- | --- |
| Name recognition | Say 10 different staff names clearly | Correct match ≥8/10 |
| Partial names | Say first name only (e.g. "Sarah") | Matches if name is unique in group |
| Similar names | Names that sound alike (e.g. "John" vs "Jon") | Routes to correct person |
| Unknown name | Say a name not in the AD group | Routes to default reception |
| Silence / no input | Say nothing | Prompts once, then routes to reception |
| Business hours | Call outside configured hours | Out-of-hours message plays correctly |
| AD Group changes | Add/remove user from group, then call | Reflects within 5 minutes |
| Transfer completion | Full end-to-end to a Teams user | Call received in Teams client |
| Cost monitoring | Review Azure cost after 2 weeks | Aligns within 20% of estimate |

## Proposed Timeline

| Week | Activity |
| --- | --- |
| Week 1 | Infrastructure deployment: ACS, Function App, Key Vault, App Registration, AD Group, Teams Resource Account linking |
| Week 2 | Initial testing: name recognition, basic call flow, fix any configuration issues |
| Week 3 | Extended testing: edge cases, business hours, fallback behaviour, AD group changes |
| Week 4 | Cost review, performance assessment, documentation of findings |
| Week 5–6 (if needed) | Remediation of any issues found, retest, final sign-off |

# 5. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Speech recognition accuracy insufficient for our environment (accents, noise) | Medium | High | Validation phase will measure accuracy. Can tune confidence threshold or add phonetic aliases in Azure AD displayNames. |
| Teams Phone Extensibility PowerShell linking fails | Low | High | Well-documented cmdlets. Requires Global Admin access — confirm availability before starting. Covered in runbook Section 6. |
| ACS ↔ Teams interop not available in our region | Low | High | ACS Teams interop is available in most Azure regions. Confirm during validation. |
| Client secret expires and calls stop working | Low | High | Set a calendar reminder 4 weeks before expiry. Runbook includes expiry date tracking. |
| Azure costs exceed estimate significantly | Low | Medium | Set Azure Cost Management budget alert at 150% of estimate. Review at Week 4. |
| Staff names in Azure AD not matching spoken names | Medium | Medium | Fuzzy matching tolerates variation. AD displayName updates can fix persistent mismatches. |

# 6. Technical Deployment Runbook

This section contains the step-by-step technical instructions for deploying the validation environment. It is intended for the engineer performing the setup.

## 6.1  Prerequisites

Azure subscription with Contributor access

Microsoft Teams tenant with Teams Phone System license enabled

Global Administrator access (or a GA willing to run the PowerShell steps and grant admin consent)

Azure CLI installed locally: https://learn.microsoft.com/en-us/cli/azure/install-azure-cli

Teams PowerShell module installed: Install-Module MicrosoftTeams

Python 3.11 + Azure Functions Core Tools installed for local deployment

The receptionist.py bot code and requirements.txt

## 6.2  Azure AD App Registration

### Step 6.2.1 — Create the App Registration

Azure Portal > Azure Active Directory > App Registrations > New Registration

Name: VirtualReceptionist

Supported account types: Accounts in this organizational directory only

Redirect URI: leave blank > Register

Record: Application (client) ID and Directory (tenant) ID

### Step 6.2.2 — Create a Client Secret

App Registration > Certificates & Secrets > New Client Secret

Description: VirtualReceptionist-Secret  |  Expiry: 24 months

Click Add — COPY THE SECRET VALUE IMMEDIATELY before leaving the page

⚠  Note: The secret value is shown only once. Store it securely immediately — you will add it to Key Vault in Step 6.5.

### Step 6.2.3 — Add API Permissions

App Registration > API Permissions > Add a Permission > Microsoft Graph > Application permissions:

| Permission | Type | Purpose |
| --- | --- | --- |
| GroupMember.Read.All | Application | Read members of the AD staff security group |
| User.Read.All | Application | Read user display names for fuzzy matching |
| Calls.Initiate.All | Application | Bot initiates and controls calls via ACS |
| Calls.JoinGroupCall.All | Application | Manage Teams group calls |
| Presence.Read.All | Application | Optional: check if user is available before transfer |

Click: Grant Admin Consent for [tenant] — requires Global Admin

All permissions must show green tick under Status

⚠  Note: Admin Consent must be granted by a Global Administrator. Without it, all Graph API calls return 403 Forbidden.

## 6.3  Azure Communication Services Resource

### Step 6.3.1 — Create the ACS Resource

Azure Portal > Create a Resource > Communication Services

Resource Group: rg-virtual-receptionist  |  Name: [org]-acs-receptionist

Data location: Australia (or match your Azure subscription location)

Review + Create > Create

Once deployed: Settings > Keys > copy Primary Connection String — save securely

### Step 6.3.2 — Get the Immutable Resource ID

This ID is required to link the ACS resource to the Teams Resource Account in Step 6.6.

ACS resource > Settings > Properties

Copy the value labelled Immutable Resource Id

It looks like: /subscriptions/{sub-id}/resourceGroups/{rg}/providers/Microsoft.Communication/communicationServices/{name}

Save this — you will need it in Step 6.6 PowerShell commands

💡  This is NOT the same as the connection string or the regular Azure Resource ID. Look specifically for "Immutable Resource Id" in the Properties blade.

## 6.4  Azure AD Security Group — Staff Directory

Azure AD > Groups > New Group

Group type: Security  |  Group name: VirtualReceptionist-Staff

Membership type: Assigned

Create

Open the group > copy the Object ID — this is the staff_group_id in the CONFIG block

Go to Members > Add Members — add all staff who should be reachable by the receptionist

💡  Ensure staff are added using their full Azure AD display name (displayName field). The bot matches the spoken name against this field. If a user goes by a nickname, update their displayName in Azure AD.

## 6.5  Azure Key Vault — Secrets Storage

### Step 6.5.1 — Create the Key Vault

Azure Portal > Create a Resource > Key Vault

Resource Group: rg-virtual-receptionist

Name: [org]-receptionist-kv  |  Region: same as ACS  |  Pricing tier: Standard

Review + Create > Create

### Step 6.5.2 — Add Secrets

| Secret Name (exact) | Secret Value | Where to get the value |
| --- | --- | --- |
| acs-connection-string | Paste ACS primary connection string | ACS resource > Settings > Keys |
| app-client-id | Paste App Registration client ID | App Registration > Overview |
| app-client-secret | Paste client secret value | Saved from Step 6.2.2 above |

⚠  Note: Secret names must match exactly. The bot looks them up by name at runtime via Managed Identity.

### Step 6.5.3 — Grant Function App Access (do this after Step 6.6.1)

Function App > Identity > System assigned > Status: On > Save > copy the Object ID

Key Vault > Access Control (IAM) > Add role assignment

Role: Key Vault Secrets User  |  Assign to: Managed Identity > select the Function App

Save

💡  Role assignment propagation can take 2–3 minutes. Wait before testing Key Vault access.

## 6.6  Python Function App Deployment

### Step 6.6.1 — Create the Function App

Azure Portal > Create a Resource > Function App

Resource Group: rg-virtual-receptionist

Name: [org]-receptionist  |  Runtime: Python 3.11  |  Plan: Consumption

Region: same as ACS  |  Review + Create > Create

After creation: Function App > Identity > System assigned > On > Save > copy Object ID

Use this Object ID in Step 6.5.3 to grant Key Vault access

### Step 6.6.2 — Edit the CONFIG Block

Open receptionist.py and update the following values:

CONFIG = {

"tenant_id":                  "<Azure AD Tenant ID>",

"key_vault_url":              "https://<kv-name>.vault.azure.net/",

"staff_group_id":             "<AD Security Group Object ID>",

"default_reception_aad_id":   "<AAD Object ID of reception user>",

"acs_callback_url":           "https://<function-app>.azurewebsites.net/api/acs_callback",

"company_name":               "<Your organisation name>",

"voice_name":                 "en-AU-NatashaNeural",   # or en-GB-SoniaNeural

"timezone":                   "Australia/Sydney",      # or Europe/London etc.

"business_hours": {

"monday":    ("08:30", "17:30"),

"tuesday":   ("08:30", "17:30"),

...Saturday and Sunday: None

},

}

### Step 6.6.3 — Deploy

Open terminal, log in to your Azure tenant:

az login --tenant <tenant-id>

Navigate to the bot folder and deploy:

func azure functionapp publish <function-app-name> --python

Note the two function URLs from the output:

Invoke URL: https://<app>.azurewebsites.net/api/incoming_call

Invoke URL: https://<app>.azurewebsites.net/api/acs_callback

### Step 6.6.4 — Register the ACS Incoming Call Webhook

ACS resource > Events > Event Subscriptions > + Event Subscription

Name: incoming-call-sub  |  Event type: Microsoft.Communication.IncomingCall

Endpoint type: Web Hook

Endpoint URL: https://[function-app].azurewebsites.net/api/incoming_call?code=[function-key]

💡  Get the function key from: Function App > Functions > incoming_call > Function Keys > default. Without the ?code= the webhook will return 401.

## 6.7  Teams Resource Account — PowerShell Setup (CRITICAL)

🔴  IMPORTANT: This is the most important step and is frequently misunderstood. The Teams Resource Account CANNOT be linked to ACS via the Teams Admin Center portal UI. It MUST be done via PowerShell using the Microsoft Teams module. You need three values: the App Registration Application ID, the ACS Immutable Resource ID, and a Global Administrator to run the cmdlets.

### What gets linked and why

The Teams Resource Account is a special Teams user account that holds a phone number. To route calls from that phone number into our ACS-powered bot, we must associate three things on the resource account:

The App Registration Application (client) ID — identifies which Azure AD app owns this bot

The ACS Immutable Resource ID — tells Teams which ACS resource to hand the call to

A phone number — the PSTN number callers will dial

This association is made using the New-CsOnlineApplicationInstance and Set-CsOnlineApplicationInstance PowerShell cmdlets from the Microsoft Teams module. There is no portal equivalent.

### Step 6.7.1 — Install and Connect the Teams PowerShell Module

# Run in PowerShell as an administrator

Install-Module MicrosoftTeams -Force -AllowClobber

# Connect as Global Administrator

Connect-MicrosoftTeams

### Step 6.7.2 — Create the Resource Account (linked to App ID)

# Replace placeholders with your actual values

$AppId  = "YOUR-APP-REGISTRATION-CLIENT-ID"

$UPN    = "reception@yourdomain.com"

$Name   = "Virtual Receptionist"

New-CsOnlineApplicationInstance `

-UserPrincipalName $UPN `

-ApplicationId     $AppId `

-DisplayName       $Name

# Record the ObjectId returned — you will need it below

### Step 6.7.3 — Set the ACS Resource ID on the Resource Account

# ACS Immutable Resource ID from ACS > Settings > Properties

$AcsResourceId = "/subscriptions/{sub}/resourceGroups/{rg}/providers/Microsoft.Communication/communicationServices/{name}"

Set-CsOnlineApplicationInstance `

-Identity      $UPN `

-ApplicationId $AppId `

-AcsResourceId $AcsResourceId

### Step 6.7.4 — Sync to Complete Provisioning

$ObjectId = (Get-CsOnlineApplicationInstance -Identity $UPN).ObjectId

Sync-CsOnlineApplicationInstance `

-ObjectId      $ObjectId `

-ApplicationId $AppId

### Step 6.7.5 — Assign a Phone Number

# Assign a Direct Routing number (replace with actual number)

Set-CsPhoneNumberAssignment `

-Identity        $UPN `

-PhoneNumber     "+61XXXXXXXXX" `

-PhoneNumberType DirectRouting

### Step 6.7.6 — Assign the Resource Account License

Microsoft 365 Admin Center > Users > Active Users > find the resource account

Assign license: Microsoft Teams Phone Resource Account (this is a free license)

⚠  Note: The license must be assigned BEFORE the phone number can be assigned. If Set-CsPhoneNumberAssignment fails, check the license is applied.

### Step 6.7.7 — Verify the Setup

# Confirm all values are set correctly

Get-CsOnlineApplicationInstance -Identity $UPN | Format-List

# You should see:

#   UserPrincipalName : reception@yourdomain.com

#   ApplicationId     : <your App Registration client ID>

#   AcsResourceId     : <your ACS Immutable Resource ID>

#   PhoneNumber       : +61XXXXXXXXX

💡  If AcsResourceId shows blank after running Set-CsOnlineApplicationInstance, wait 2–3 minutes and run Get-CsOnlineApplicationInstance again. Provisioning can take a few minutes to propagate.

## 6.8  Validation Testing Checklist

Complete all tests and record results. Do not proceed to production or customer rollout until all pass.

| # | Test | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 1 | Call phone number during business hours | Greeting plays with correct org name and voice | ☐ Pass ☐ Fail |  |
| 2 | Speak a name clearly (in AD group) | "Connecting you to [name]" plays, call transfers | ☐ Pass ☐ Fail |  |
| 3 | Speak first name only (unique in group) | Matches correctly | ☐ Pass ☐ Fail |  |
| 4 | Speak name not in AD group | Routes to default reception | ☐ Pass ☐ Fail |  |
| 5 | Stay silent — no input | "I didn't catch that" plays, prompts again | ☐ Pass ☐ Fail |  |
| 6 | Stay silent twice | Routes to default reception | ☐ Pass ☐ Fail |  |
| 7 | Call outside business hours | Out-of-hours message plays | ☐ Pass ☐ Fail |  |
| 8 | Add user to AD group — call within 5 min | User is found and routable | ☐ Pass ☐ Fail |  |
| 9 | Remove user from AD group — call within 5 min | User no longer found, routes to reception | ☐ Pass ☐ Fail |  |
| 10 | Full transfer to Teams user | Call rings in Teams client and connects | ☐ Pass ☐ Fail |  |
| 11 | Key Vault access — check logs | No 403 errors in App Insights | ☐ Pass ☐ Fail |  |
| 12 | Check Azure cost after 2 weeks | Within 20% of Section 3 estimate | ☐ Pass ☐ Fail |  |
| 13 | GET /api/health returns 200 | Response includes company name and timezone | ☐ Pass ☐ Fail |  |

# 7. Approval Request

We are requesting management approval to proceed with deploying the Azure Virtual Receptionist in our internal validation environment. The deployment will be contained entirely within our existing Azure subscription and Microsoft Teams tenant.

## What We Are Requesting

Permission to create the following Azure resources in our subscription: ACS resource, Function App (Consumption plan), Key Vault, Application Insights

Permission to create an Azure AD App Registration with the API permissions listed in Section 6.2

Permission to create an Azure AD Security Group (VirtualReceptionist-Staff)

A Global Administrator to run the Teams PowerShell cmdlets in Section 6.7 to link the resource account

A Microsoft Teams Phone Resource Account license to be assigned to the resource account (free license)

A phone number for testing — either an existing spare Direct Routing number, or a new ACS number (~$1–2/month)

## What We Are NOT Requesting

No production traffic will be routed through this system during validation

No customer or external data will be used

No new paid licenses beyond what is detailed in Section 3

No external SaaS platforms or vendors

## Approval

|  | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Requested by |  |  |  |  |
| Approved by |  |  |  |  |

— End of Document —